|  |  |
| --- | --- |
| CHANGE ANALYSIS DOCUMENT | No : AD- SPIP -006 |
| CR No : Mayor - 3.0 (v3.0)  Date: 25-11-2019 |
| Project : IPI APPS | Item to be analyzed: Source Code |
| Items Affected   |  |  |  |  | | --- | --- | --- | --- | | Item ID | Item Description | Version No | Nature of Change | | Source Code  SRS  SDD  User Manual | Source Code Controller admin, View inputData, View dashboard, View ipi, View dimensi, View subdimensi, Javascript dashboard, Javascript ipi, Javascript dimensi, Javascript subdimensi, Javascript inputData, Javascript filter.  Fitur, Functional Requirement, Use Case Diagram, Use Case Scenario  Class Diagram  User Manual | 3.0  3  3  3 | - |  |  | | --- | | Estimated Effort: High | | Impact on Schedule: Penambahan jadwal 7 hari. | | Impact on Cost: Penambahan dana Rp.1.200.000 | | Recommendation:  Untuk melakukan perubahan dibutuhkan alokasi waktu sekitar 7 hari dan dana sekitar Rp.1.200.000 | | |

|  |  |
| --- | --- |
| CHANGE ANALYSIS DOCUMENT | No : AD- SPIP -007 |
| CR No : Minor - 3.1 (v3.1)  Date: 25-11-2019 |
| Project : IPI APPS | Item to be analyzed: Source Code |
| Items Affected   |  |  |  |  | | --- | --- | --- | --- | | Item ID | Item Description | Version No | Nature of Change | | Source Code | Source Code View sidebar, Javascript filter | 3.1 | - |  |  | | --- | | Estimated Effort: Medium | | Impact on Schedule: Penambahan jadwal 2 hari. | | Impact on Cost: Penambahan dana Rp.300.000 | | Recommendation:  Untuk melakukan perubahan dibutuhkan alokasi waktu sekitar 2 hari dan dana sekitar Rp.300.000 | | |

|  |  |
| --- | --- |
| CHANGE ANALYSIS DOCUMENT | No : AD- SPIP -008 |
| CR No : Minor - 3.1 (v3.2)  Date: 25-11-2019 |
| Project : IPI APPS | Item to be analyzed: Source Code, SRS, SDD |
| Items Affected   |  |  |  |  | | --- | --- | --- | --- | | Item ID | Item Description | Version No | Nature of Change | | Source Code | Source Code View dashboard | 3.2 | - |  |  | | --- | | Estimated Effort: Medium | | Impact on Schedule: Penambahan jadwal 1 hari. | | Impact on Cost: Penambahan dana Rp.200.000 | | Recommendation:  Untuk melakukan perubahan dibutuhkan alokasi waktu sekitar 1 hari dan dana sekitar Rp.200.000 | | |